SAOS Studio

Website Delivery SOP

Claude Code + Antigravity + Netlify  |  v1.0

Owner:  Giannis / SAOS Studio

Scope:  Landing page delivery for local Greek businesses

Target:  3–5 working days from signed contract to live URL

# Delivery Pipeline

The full client lifecycle runs across 5 phases. Each phase has a clear trigger, owner, and documented output. Automatable steps are marked (A). Human gates are marked (H).

| Phase | Name | Trigger | Status flag | Type |
| --- | --- | --- | --- | --- |
| 1 | Lead & Outreach | sales-app run | outreach_sent | A |
| 2 | Client Intake | Positive reply | in_progress | H |
| 3 | Build | Payment confirmed | building | H+A |
| 4 | Deploy | QA checklist complete | deployed | A |
| 5 | Handoff & Close | Client approval | closed | H |

Phase 1  Lead & Outreach

Goal

Generate a qualified lead list and send personalized cold emails with a website preview.

Steps

- Run `node src/app.js search` with a target city and business category (e.g. "salon Athens"). The sales-app queries Google Maps via SerpAPI and populates the pipeline JSON.

- For each lead, the app analyzes their existing site and generates an AI-drafted homepage concept via OpenAI.

- Dispatch the personalized cold email via Resend. Every email must include: your real business name and address, a clear subject line, the AI preview or teaser link, and a one-line unsubscribe option ("Reply STOP to opt out").

- Set pipeline status to `outreach_sent`. Log timestamp.

⚠ Rule: Never pitch a client without a draft preview. The preview is the hook.

Automation

Fully automatable. Human review only on batch quality-check — spot-check 5% of drafts before sending.

Phase 2  Client Intake

Goal

Collect all assets and information needed to build the site before work begins.

Steps

- Send the intake form link (hosted on your domain). Form collects: business name, tagline, services list, target customer, preferred colors/feel, existing assets.

- Create a private Google Drive folder named `saos-[clientslug]-assets`. Share the upload link. Client uploads logo, photos, and copy.

- Send the contract (from /documents templates) and pro-forma invoice. Work does not begin until both are signed and payment is received.

- On payment confirmation: create project folder from template, set pipeline status to `in_progress`, log start date.

⚠ Security rule: Client assets live only in their isolated Drive folder. Never in your main SAOS repo. Never via email attachment.

Phase 3  Build

Goal

Produce a production-ready static landing page using Claude Code + Antigravity.

Steps

- Open Antigravity in the client project folder: `~/projects/saos-[clientslug]/`

- Load the SKILL file (`/saos-skill.md`) into the Claude Code session.

- Construct the build prompt from the intake form output using the structured prompt template.

- Run Claude Code to generate the full landing page. Review output in Antigravity.

- Execute the human refinement pass: copy polish, image placement, mobile layout check, link verification.

- Complete the QA checklist before any preview is sent to the client.

Build standard

hero → trust/social proof or service cards → CTA → footer. Single-page, static HTML/CSS/JS only. No CMS, no database, no server-side code.

QA Checklist (mandatory before client preview)

- Page loads under 3 seconds on mobile (DevTools throttled)

- All images have alt text

- CTA button links to correct destination

- No placeholder text anywhere

- Mobile layout verified at 375px and 390px breakpoints

- Lighthouse Performance ≥ 85, Accessibility = 100

- All fonts load (no FOIT)

- Greek text renders correctly (check accented characters)

Phase 4  Deploy

Goal

Push the site live on Netlify with a custom domain and HTTPS.

Steps

- Initialize a private GitHub repo named `saos-[clientslug]`. Push final build. Confirm .env is in .gitignore.

- Connect the repo to a new Netlify site. Enable auto-deploy on push to `main`.

- Add the `netlify.toml` security headers file at root before first deploy.

- Configure the client’s custom domain. Send them the Netlify CNAME record if needed. HTTPS provisions automatically.

- Run Lighthouse on the live URL. Record scores in project README. Target: Performance ≥ 90, Accessibility = 100, SEO ≥ 90.

- Set pipeline status to `deployed`.

⚠ Isolation rule: Each client has their own Netlify site. Never share sites between clients.

Phase 5  Handoff & Close

Goal

Deliver the site to the client, execute revisions within scope, and close the project cleanly.

Steps

- Send client a Netlify preview URL with a short Loom screen recording (2–3 minutes) walking through the site.

- Collect feedback. Maximum two revision rounds are included — this is in the contract.

- Execute revisions in Antigravity, push to `main`. Netlify auto-deploys.

- On final client approval: transfer Netlify site and GitHub repo to client’s own accounts.

- Send the handoff document: live URL, login credentials, site scope summary, how to request changes.

- Remove your own admin access from all client accounts. Log the removal date in the project doc.

- 48 hours after handoff: send the upsell email. Offer Growth Suite (€799) or maintenance retainer.

- Set pipeline status to `closed`. Archive project folder.

# Security Pillar

Core principle: blast radius = zero. If any single client relationship goes wrong — a dispute, a credential leak, a data request — it must not affect any other client.

## Repository & File Isolation

- One private GitHub repo per client: `saos-[clientslug]`

- One private Drive folder per client: `saos-[clientslug]-assets`

- Neither is ever shared with another client

- .env, config.local.*, and node_modules are gitignored on every repo from day one

- On project close: transfer repo ownership, delete or transfer Drive folder, remove your own access

## Secrets Management

- All API keys (SerpAPI, Resend, OpenAI, Netlify) live in .env locally or in Netlify environment variables

- Never hardcoded in source files. Never committed to git — not even once

- Use 1Password or Bitwarden as the single source of truth for all credentials

- Rotate keys immediately if a repo is ever accidentally made public

## GDPR (EU / Greece)

You operate as a data controller under GDPR, supervised by the Hellenic Data Protection Authority (HDPA).

### Lawful basis

Legitimate interest for B2B cold outreach. Document a one-page Legitimate Interest Assessment (LIA).

### Cold email requirements

- Include business name, address, reason for contact, and a clear opt-out mechanism in every email

- Honor opt-outs within 30 days by deleting the record from the pipeline JSON

### Retention policy

- Active client data: duration of contract + 3 years (Greek commercial law)

- Opted-out leads: delete promptly

### Required documentation

- Privacy policy on saos.studio

- Record of Processing Activities (ROPA) spreadsheet

- Legitimate Interest Assessment (one page)

## Netlify.toml Security Headers

Every client site must include this file at project root before first deploy:

[[headers]]

for = "/*"

[headers.values]

X-Frame-Options = "DENY"

X-Content-Type-Options = "nosniff"

Referrer-Policy = "strict-origin-when-cross-origin"

Permissions-Policy = "camera=(), microphone=(), geolocation=()"

# Automation Pillar

| Step | Tool | Automation level |
| --- | --- | --- |
| Lead scraping | sales-app + SerpAPI | Full |
| Homepage draft generation | sales-app + OpenAI | Full |
| Cold email dispatch | sales-app + Resend | Full |
| Pipeline status tracking | pipeline JSON | Full |
| Project folder creation | bash template script | Full |
| Netlify deploy | GitHub push → auto-deploy | Full |
| QA checklist | Manual | Human gate |
| Client review | Manual | Human gate |
| Revision execution | Antigravity + Claude Code | Human-assisted |
| Handoff document | Template | Semi-automated |
| Upsell email | Resend template | Full |

# Scalability Pillar

## Project Folder Template

Every project is initialized from the same template structure:

saos-[clientslug]/

├── .gitignore

├── netlify.toml

├── README.md

├── QA_CHECKLIST.md

├── HANDOFF.md

├── src/

│   ├── index.html

│   ├── style.css

│   └── main.js

└── assets/

## SKILL File

The SKILL file (/saos-skill.md) is the multiplier. It defines the full design system, component library, copy tone, and quality standards. Every Claude Code session starts by loading it. Updating the SKILL file instantly upgrades every future project.

## Parallel Delivery

Claude Code sessions are stateless — each project runs independently. Multiple projects can be in active build simultaneously with no interference. The bottleneck is human review time, not tooling.

# Documentation Pillar

Every project produces four mandatory documents:

| Document | Created at | Contents |
| --- | --- | --- |
| README.md | Phase 2 (intake) | Client name, slug, start date, package, asset locations, status |
| QA_CHECKLIST.md | Phase 3 (build) | All checklist items pass/fail, Lighthouse scores, date |
| HANDOFF.md | Phase 5 (close) | Live URL, credentials, scope summary, revision log, access removal log |
| Pipeline JSON entry | Phase 1 (outreach) | Full lifecycle status trail with timestamps |

# Pricing Reference

| Package | Price | Includes |
| --- | --- | --- |
| Landing Page | €299 | Single page, 2 revision rounds, Netlify deploy |
| Business Site (Flagship) | €499 | Multi-section, contact form, 2 revision rounds |
| Growth Suite | €799 | Flagship + blog setup + Google Analytics |

SAOS Studio — AI-accelerated web design. Built by AI, finished by humans.